# Functional Point Analysis for Conference Project

### Functional Complexity:

|  | 1-5 DETs | 6-19 DETs | 20+ DETs |
| --- | --- | --- | --- |
| 0 or 1 | L | L | A |
| 2 or 3 | L | A | H |
| 4+ | A | H | H |

### Complexity matrix:

|  | Weights assigned to projects: |  |  |
| --- | --- | --- | --- |
| Complexity factor: | Low | Average | High |
| Internal Logical Files | 7 | 10 | 15 |
| External Interface Files | 5 | 7 | 10 |
| External Input | 3 | 4 | 6 |
| External Output | 4 | 5 | 7 |
| External Inquiries | 3 | 4 | 6 |

### Unadjusted Function Point:

| Function Name | Function Type | Record Element Type | Data Element Type | File Types Referenced | Unadjusted FPs |
| --- | --- | --- | --- | --- | --- |
| Students data | ILF | 2 | 10 | n/a | 10 |
| Teachers data | ILF | 2 | 10 | n/a | 10 |
| Staff data | ILF | 2 | 10 | n/a | 10 |
| Rooms data | ILF | 2 | 5 | n/a | 7 |
| Courses data | ILF | 2 | 8 | n/a | 10 |
| Exams data | ILF | 2 | 20 | n/a | 15 |
| Conferences data | ILF | 2 | 20 | n/a | 15 |
| Hotels data | ILF | 2 | 8 | n/a | 10 |
| Certification data | ILF | 2 | 10 | n/a | 10 |
| Students data (Excel) | EIF | 1 | 10 | n/a | 5 |
| Teachers data (Excel) | EIF | 1 | 10 | n/a | 5 |
| Staff data (Excel) | EIF | 1 | 10 | n/a | 5 |
| Rooms data (Excel) | EIF | 1 | 5 | n/a | 5 |
| Courses data (Excel) | EIF | 1 | 8 | n/a | 5 |
| Exams data (Excel) | EIF | 1 | 20 | n/a | 7 |
| Conferences data (Excel) | EIF | 1 | 20 | n/a | 7 |
| Hotels data (Excel) | EIF | 1 | 8 | n/a | 5 |
| Certification data (Excel) | EIF | 1 | 10 | n/a | 5 |
| Certification Management: |  |  |  |  |  |
| Certification Sign Up | EI | n/a | 10 | 1 | 3 |
| Communication with XXX ICDB | EQ | n/a | 10 | 1 | 3 |
| Preparing Schedule | EI | n/a | 10 | 1 | 3 |
| Payment Management: |  |  |  |  |  |
| Confirmation of payments | EO | n/a | 10 | 1 | 4 |
| Installments Management | EO | n/a | 10 | 1 | 4 |
| Preparing payments reminders | EQ | n/a | 10 | 1 | 3 |
| Salary Management | EI/EQ | n/a | 10 | 2 | 4 |
| Preparing and printing Reports: |  |  |  |  |  |
| Preparing reports | EI/EQ | n/a | 20+ | 6 | 6 |
| Printing reports | EO | n/a | 20+ | 6 | 7 |
| Management of Conference Information: |  |  |  |  |  |
| Preparing surveys | EI | n/a | ?20+ | 1 | 4 |
| Retrieving surveys | EQ/EO | n/a | ?20+ | 2 | 6 |
| Invitation Module: |  |  |  |  |  |
| Preparing invitation | EI/EQ | n/a | 10 | 2 | 4 |
| Sending | EQ | n/a | 10 | 1 | 3 |
| Gathering replies | EQ/EO | n/a | 10 | 1 | 4 |
| Conference Management: |  |  |  |  |  |
| Conference Sign Up | EI | n/a | 20 | 1 | 4 |
| Preparing Conference Schedule | EI | n/a | 20 | 1 | 4 |
| Room Reservation Management: |  |  |  |  |  |
| Viewing booking | EO | n/a | 5 | 1 | 4 |
| Booking rooms | EI/EQ | n/a | 5 | 1 | 3 |
| Modifying booking | EI |  | 5 | 1 | 3 |
| Course Management: |  |  |  |  |  |
| Course Sign Up | EI | n/a | 10 | 1 | 4 |
| Preparing Course Schedule | EI | n/a | 10 | 1 | 4 |
| Supplies Organization: |  |  |  |  |  |
| Preparation of orders | EI | n/a | ?20+ | 2 | 6 |
| Making listings | EO | n/a | ?20+ | 1 | 5 |
| Display “run out” warnings | EQ | n/a | ?20+ | 1 | 4 |
| Stock changes | EI | n/a | ?20+ | 1 | 4 |
| ## Total unadjusted count |  |  |  |  | ## 249 UFPs |

All data is taken from Functional Requirements for this project. DETs values can vary depend on many aspects not mentioned here.

### Value Adjustment Factor:

| 1 | Data Communications |  | 5 |
| --- | --- | --- | --- |
| 2 | Distributed Data Processing |  | 3 |
| 3 | Performance |  | 3 |
| 4 | Heavily Used Configuration |  | 2 |
| 5 | Transaction Rate |  | 5 |
| 6 | On-line Data Entry |  | 4 |
| 7 | End -User Efficiency |  | 4 |
| 8 | On-line Update |  | 3 |
| 9 | Complex Processing |  | 1 |
| 10 | Reusability |  | 2 |
| 11 | Installation Ease |  | 2 |
| 12 | Operational Ease |  | 2 |
| 13 | Multiple Sites |  | 2 |
| 14 | Facilitate Change |  | 1 |
| ## Total adjustment count: |  |  | 39VAFs |

# Function Points:

#### FP = (0,65+0,01*VAF)*UFP = (0,65+0,01*39)*249 = 1,04*249 = 259

Approximate value FP = 259