Communication standards

The team members are divided into groups. Each team has got its own structure.

There will be three kinds of formal internal communication:

- communication between groups

- communication within groups

- status reports

All formal documents should be written using formal language and technical expressions. Information should be clear, unambiguous, and complete.

Other types of communication:

- external communication with client

- oral communication for matters not directly concerning project

- memos and other informal documents

1. Communication between groups takes place when some significant part of the project is reached by a group. Communication is hierarchical what means that the documents are handled to the Central Group and then redirected to other group/groups that are specified as recipients. All documents have to posses the standard header on the title page.

Data transferred to other groups would mainly consist of technical documentation of accomplished tasks.

2. Communication within groups takes place when the member of a group completes some of his tasks that are essential for other group members’ work or documentation. In this case the document is addressed directly to the person interested. All documents must have a standard title page.

3. Status reports are to be handled, monthly and on request, to the Central Group, coordinator of the project. All reports need to possess standardized header.

4. External communication with client – report of completion and administrative closure at the end of the project. All reports should be signed by the client and returned to the company. Client can approve or disapprove changes made to the project. In case of disapproval, client is obliged to send formal list of remarks. Reports should have a standardized header.

Standard document header for communication between groups.

| Pages |  |  |  |
| --- | --- | --- | --- |
| Document number: |  | Document version: | Release date: |
| Company name: |  | “Company name” |  |
| Recipient: |  | “Recipient of the document” |  |
| Title: |  | “Title” |  |
| Project: |  | “Project name” |  |
| Author: |  | “Author’s name” | Signature: |
| Approved by (group level): |  | “Group leader name” | Signature: |
| Approved by (company level): |  | “Control manager’s name” | Signature: |

Description:

- Document number consists of three first letters of a group name and of a five digit number.

- Document version:

  - Every final version is given a number: 1.0, 2.0

  - Work versions are formed by adding fractions to those numbers: 1.01, 2.99

  - A document under development before first edition is given a number: 0.01, 0.111.

- Documents have to be approved by the group leader and by the Control manager from the Center group.

- The recipient’s name should be complemented with his/her group name.

Standard document header for communication within groups.

| Pages |  |  |  |
| --- | --- | --- | --- |
| Document number: |  | Document version: | Release date: |
| Company name: |  | “Company name” |  |
| Recipient: |  | “Recipient of the document” |  |
| Title: |  | “Title” |  |
| Project: |  | “Project name” |  |
| Author: |  | “Author’s name” | Signature: |

Description:

- Document number consists of two first letters of a group name and of a five digit number.

- Document version:

  - Every final version is given a number: 1.0, 2.0

  - Work versions are formed by adding fractions to those numbers: 1.01, 2.99

  - A document under development before first edition is given a number: 0.01, 0.111.

- Documents don’t have to be approved.

- The recipient’s name should be complemented with his/her group name.

Standard document header status report.

| Pages |  |  |  |
| --- | --- | --- | --- |
| Document number: |  | Document version: | Release date: |
| Company name: |  | “Company name” |  |
| Recipient: |  | “Recipient of the document” |  |
| Title: |  | “Title” |  |
| Project: |  | “Project name” |  |
| Author: |  | “Author’s name” | Signature: |
| Approved by (group level): |  | “Group leader name” | Signature: |

Description:

- Document number consists of letters “SR” and three first letters of a group name and of a five digit number.

- Title should begin with words: “Status report”

- Document version:

- Every final version is given a number: 1.0, 2.0

- Work versions are formed by adding fractions to those numbers: 1.01, 2.99

- A document under development before first edition is given a number: 0.01, 0.111.

- Documents have to be approved by group leader.

- The recipient’s name should be complemented with his/her group name.

Standard document header for external communication with client .

| Pages |  |  |  |  |
| --- | --- | --- | --- | --- |
| Document number: |  |  | Document version: | Release date: |
| Company name: |  |  | “Company name” |  |
| Recipient: |  |  | “Recipient of the document” |  |
| Title: |  |  | “Title” |  |
| Project: |  |  | “Project name” |  |
| Author: |  |  | “Author’s name” | Signature: |
| Approved by: |  |  | “Control manager’s name” | Signature: |
| Approve Disapprove |  |  |  | Signature of recipient: |

Description:

- Document number consists of letters “EC” and of a five digit number.

- Document version:

- Every final version is given a number: 1.0, 2.0

- Work versions are formed by adding fractions to those numbers: 1.01, 2.99

- A document under development before first edition is given a number: 0.01, 0.111.

- Documents have to be approved by Control manager.

- The recipient’s name should be complemented with his/her group name.

Communication plane – examples

- Administrative closure (formal acceptance)

Recipient/participant:

Client (project sponsor)

Choice justification:

The receiver of the project

- Subject of communication:

The formal acceptance of the product

- Structure of information:

  - Date of collection

  - Product documentation

  - Product manager’s signature

  - Control manager’s signature

- Rules of communication:

  - Documents have to be printed

  - Copies of the documents must be placed in the archive

  - Date of hand-over must be stored

- Information channel:

  - Messenger service (e.g. DHL)

- Roles and responsibilities:

  - Control manager reports the product maturity

  - Documentation chief sends the documentation to the Project manager

  - Project manager creates the document and sends it to the customer

  - The customer must confirm/sign/accept the document within 7 working days

- Storage:

  - The electronic version is stored for backup

  - Printed original document is stored in the archive

- Other rules:

  - The document dispatch is confirmed via e-mail

- Inspection results

Recipient/participant:

Implementation chief

Choice justification:

This person is the chief of technicians responsible for implementation

- Subject of communication:

  - Tests results hand-over

- Structure of information:

  - Name of the recipient

  - Test document

  - Testing chief’s signature

- Rules of communication:

  - Documents have to be printed and sent via e-mail

  - Copies of the documents must be placed in the archive

- Information channel:

  - E-mail

  - Internal post

- Roles and responsibilities:

  - Tests are performed by the testing group

  - Testing chief prepares the document and sends to the implementation group

- Storage:

  - Implementation chief stores the document

  - Electronic version goes to the archive repository

- Other rules:

  - N/A

- Hardware funds request

Recipient/participant:

Project manager

Choice justification:

This is the top project decision maker

- Subject of communication:

  - Acceptance of expenses

- Structure of information:

  - Request form

  - Request justification

  - Signature of the Administrative Chief

- Rules of communication:

  - Documents have to be printed

  - Date of hand-over must be stored

- Information channel:

  - Internal post

- Roles and responsibilities:

  - Implementation team reports the need for new workstations

  - Administrative manager (Chief administrator) forms a document of request and sends it to the Project manager

  - Project manager gives the opinion and allows the workstations to be bought or not

- Storage:

  - Archive repository

- Other rules:

  - N/A

- Baseline acceptance request

Recipient/participant:

Quality control chief

Choice justification:

Person responsible for quality control of the software

- Subject of communication:

  - Acceptance of a part of the project as a baseline

- Structure of information:

  - Name of recipient

  - Report document

  - Implementation chief’s signature

- Rules of communication:

  - Documents have to be printed

  - Date of hand-over must be stored

- Information channel:

  - Internal post

- Roles and responsibilities:

  - Implementation group reports a finished part of the product

  - Implementation chief prepares a formal document and sends it to the Quality control chief

  - Quality control chief sends back a response within 7 working days

- Storage:

  - Archive repository

- Other rules:

  - The document dispatch is confirmed via e-mail