We have 8 people on our team to distribute to their tasks:

Andrzej Witkowski

Filip Tomalak

Marcin Bobowicz

Mateusz Uzdowski

QuYunFei

Pawel Turlejski

Piotr Niwinski

Radek Szczepanczyk

We choose to use the Microsoft Solution Framework as it is a very good methodology for a small team or several interdependent teams of self motivated professionals such as us. Such a set up will encourage working for a common goal with a focused and clear purpose that is purity and cleanness of our mutual world. Our small team of professionals is only enough to build a single feature team as per the methodology.

The MSF divides the team into six roles:

- Program Management

- Product Management

- Development

- Test

- User Experience

- Release Management

Mr. Andrzej will be responsible for Project Management. He will cover the interaction between the team and the customer. He will also make strategic decisions, manage the customer’s requirements and drive the team. He will also be responsible for making any tradeoffs in the in the resources and schedule. His main goal is to satisfy the customer.

Mr. Mateusz’s role will be Program Management. He’s goal will be delivering the solution within project constraints and on time. He will be the primary project architect and will drive the implementation process in order to satisfy deadlines. Also he will manage communication within the team, assess risks, make critical trade-off decisions in the area of implementation, make sure deadlines are kept and report project status.

Mr. Filip and YunFei will be the Developers. Their task will be to prepare the product, program all the features and provide technical solutions and expertise. They will also estimate the time necessary to complete each feature. Their goal is to build software to the given specifications.

Testing will be done by Mr. Radek. Not only will he conduct testing but his responsibilities will also include test planning and reporting. He will plan the testing strategy and make sure all bugs and other issues with the software are known to the other team members. His goal is to approve the product for release only after all issues have been addressed.

Mr. Piotr and Marcin will have the role of User Experience management. They will act as user advocates on the team making sure that the user’s good will be at the forefront of the design. They will strive for enhanced user effectiveness by designing an effective user interface and improving accessibility and performance. Their other task will be to develop and provide user training.

Release Management will be handled by Mr. Pawel. He will make sure that the product’s deployment runs smoothly He will handle relationship with delivery channels and also provide logistical support for the team.