- Summary of the document.

Quality Assurance Plan (QAP) should be created and modified during whole life cycle of software. This is the first edition of it. QAP defines and describes activities connected with QA for entire project. Particular sections of the QAP are related to all software life cycles established in given model.

Given below recommendations were taken from ANSI/IEEE Std 730-1989 „IEEE Standard for Software Quality Assurance Plan”.

Any additional information was taken from ANSI/IEEE Std 983-1989 „IEEE Guide for Software Quality Assurance Plan”.

- Table of contents.

  - Goal.

  - References, links to other documents.

  - Managing.

  - Documentation.

  - Standards, conventions and metrics.

  - Reviews and audits.

  - Testing.

  - Problems reports.

  - Tools, techniques and methods.

  - Code control.

  - Media control.

  - Suppliers’ control.

  - Collecting and maintenance of registration.

  - Training.

  - Risk management.

  - Review of rest of the project.

  - Dictionary of terminology.

- Document status.

Authors:

- Zbigniew Bombka – QA Chief,

- Gabriel Turek ,

- Hans Klos,

- Rafal Sosna,

- Czarek Magier,

- Bartek Dytkowski,

- Andrzej Wroblewski,

- Andrzej Wiecicki,

- Mariusz Domanski,

- Michal Pruszkowski,

Date of creating document: 11.01.2003r.

- Changes from previous version.

This is the first version of Quality Assurances Plan.

- Main document.

- Goal.

The main goal of QAP is to assure very high level of quality of products created in this project. It will define how required quality of created products will be achieved, what quality criteria and sort of testing will be used and are they achieved.

- References, links to other documents.

Related documents:

- System requirements document,

- Functional and nonfunctional requirements document,

- Software requirements for programming document.

- Daily analysis documents.

- Managing.

  - Organization.

Roles in the QA Organization:

- Manager of the project,

- Chief of the team,

- Programming engineer,

- Programming documentation writer QA,

- Verification engineer,

- Engineer of QA management.

  - Tasks.

    - User requirements.

- Checking correctness of user needs,

- Checking functionality requirements,

- Checking possibility of different solution than user’s,

- Checking need of particular software and hardware,

- Checking documentation correctness.

    - Analyze phase.

- Checking management,

- Checking standards correctness,

- Testing,

- Reports with problems and correction actions,

- Controlling of created code,

- Controlling of needed software and hardware supplies,

- Checking documentation correctness.

    - Architecture project:

- Compare project architecture with user requirements.

    - Projecting and construction phase:

- Check efficiency of interface,

- Check adaptability of workforce to user wants.

    - Building, testing, installation and training phase:

- Check if installation doesn’t require any IT skills,

- Check training quality.

  - Responsibilities.

    - Manager of the Project:

- Coordinates work of all QA Teams.

    - QA Chief of team:

- Certification of systems before sending it to the client

- Forcing standards of gathering and data processing

- Elaborate standards concerning system architecture and implementation practices

- Testing new or modified software

- Elaborate disposition order

- Training

- He is also in charge of planning and directing all QA activities including reviews and testing

    - Programming engineer:

- Checks if documentation and coding standards are observe

- Checks quality of implemented code.

    - Programming documentation writer QA

- Checks Plans among the documentation are implemented

- Checks if documentation contains everything what is necessary

- Checks if inspections and audits are carry through and properly organized

    - Verification engineer:

- Checks if standards, conventions and practices are observe

- If software is stored in controlled library

- If software is stored in protected places with safe way

- If software from outside suppliers has proper standards.

- Checks if tests are rigorous observe

- Checks if Data measurement is gathered and uses to improve processes and products

- If projects uses suitable methods, techniques and tools

    - Engineer of QA management.

- Checks if project is well organized, with appropriate life cycle

- If Problems are registered and reaction on these problems is properly

- Checks if members of the team have got their tasks and   responsibilities defined

- Checks if staff is well trained according   to the project

- Documentation.

Weekly there should be done report documentation from project controlling, reviews, delivery and code acceptation and errors and problems.

During creating and working over the entire project there should be done:

- Project and analyze documentation,

- Code documentation,

- Project QA,

- Documentation for user.

- Standards, conventions and metrics.

  - ANSI/IEEE Std 730-1989 - “Standard for Software Quality Assurance Plans”

  - ANSI/IEEE Std 730.1-1995 - “Guide for Software Quality Assurance Plans”

  - ANSI/IEEE Std 830-1993 - “Recommended Practice for Software Requirements Specifications”

  - ISO 8420 – “Policy and quality system”

  - ISO 9000 – 9004  - “Software quality”

  - ISO 9126

  - IEC/TC 56

  - IET/TC 1508

- Reviews and audits.

  - Audit hardware.

After each annual meeting there should be done hardware checking. If there is need of extending computer’ components it should be done for faster work. If number of computers needed for tasks until next meeting is to small it should be increased.

  - Review of system functions. – Programming engineer,

  - Review of system efficiency. – Programming engineer,

  - Review of external interfaces. – Programming engineer,

  - Audit of made operations. - Verification engineer,

  - Review of required sources. - Engineer of QA management.

  - Review of verification methods. - Verification engineer,

  - Review of ways of testing. - Engineer of QA management.

  - Review of documentation. - Programming documentation writer QA,

  - Audit of system security. - Chief of the team,

  - Review of mobility. - Programming engineer,

- Testing.

  - User hardware potential for servicing program.

User hardware (computers) should be fast enough to service the program. Check them running it.

  - Efficiency tests:

    - Maximal reaction time should be 0.5 second,

    - Minimal number of transactions should be 5 in one moment,

  - Average time of system work without damage or error should be greater than 100 hours (only small errors available),

  - Errors test (checks if relation of number of founded errors to number of errors created is greater than 90%)

  - Regressive test (checks if code modification didn’t created new errors)

  - Adaptive test (check if program meets functional requirements given by the user)

  - Comparison of documentation with software and functional requirements.

- Problems reports.

If any error is detected it should be written in errors documentation and reported to chief of particular QA Team. Next the error should be eliminated by the person, which founded it. If it’s too difficult for one–two persons whole team should think about it.

- Tools, techniques and methods.

N / A

- Code control.

Good quality software is soft free of critical errors and not showing non-critical errors more than one on 400 person-hours of work with program. It is also good quality soft if total number of bags is less than 30 and it meets given efficiency requirements.

Code testing should be done using Function Point Analysis (FPA) method.

After finishing work every day code of the program should be stored in three versions each on different computer. Every day there should be done backup of system on the CD-Rom.

All computers with code of the program as well as the CD-Rom should be protected by two passwords.

Additionally there should be stored printed version. After rebuilding the code printed version should be updated.

- Media control.

Before starting daily work all computers should be checked with anti-virus program.

Three hard disks with stored code of the program should be stored in separate closed cases.

Weekly there should be done whole system check for bags.

- Suppliers’ control.

Suppliers should deliver all stuff the same or the following day morning. All hardware and software should be checked first by the supplier so no delays will be possible. All ordered stuff (one order) should be delivered as one, so no partitioning of order is possible.

- Collecting and maintenance of registration.

All stored registries should be locked in project manager room. For every annual document there should be unlimited access. For all documents, which include information about whole project access should be granted (if needed and necessary) by manager of the project (but only to needed part).

- Training.

Before starting new task all people assigned to it should have quick test of abilities needed for finishing it. If staff lacks are big there should be done one day training by main programmer.

After finishing the project future users should have training finished with quality test. Training is good enough if 80% of users pass the test and doesn’t use help desk more than one time per day.

- Risk management.

N / A

- Review of rest of the project.

N / A