Test Plan

IT system for P.H.U. “Czyścioszek”

by Mateusz Uzdowski

1.Introduction

This document formally defines scope, approach, resources, and schedules for testing the IT system for P.H.U. “Czyścioszek”.

2.Scope

Scope of this test plan includes following elements of system under consideration:

2.1.Data input – client (user workstation) performance.

2.2.Database issues – server performance, safety, reliability.

2.3.Data analysis – important feature extraction algorithms.

2.4.GUIs – user interfacing.

2.5.Reporting – data gathering and representation.

2.6.Intermodule communication – networking.

2.7.Vehicle positioning system – hardware interfaces.

2.8.Security – vulnerability, safety of vital information.

For details consult the Requirement Specification.

3.Strategy

Bottom-up incremental approach will be used as systems could easily be split into subsystems. This approach will ensure that there are no bugs hidden in deeper layers of the software. It will require additional work on drivers and code modelling software environment. On the other hand testing will be easier because bugs will reside only on current system level – we can assume that for any system, it’s every subsystem works properly.

3.1.Test stages to be performed:

3.1.1.Internal Release Testing – software is accepted into Internat Release, when adequate unit testing has been done. Code is still under constructuon. Major changes can occur to the implementation. Software will be examined to discover new test cases. Several iterations with feedback from testers to programmers will be performed.

3.1.2.Alpha – product is accepted into Alpha Testing phase upon code completion. This happens when all functional requirements have been implemented and following builds will only contain bug fixes. Product can be returned to development when it has major bugs concerning the implementation. Alpha testing includes:

3.1.2.1.Integration testing – examine all obvious interactions within a system. Then try to find hidden connections and  dependencies which may be uncovered when using modules together.

3.1.2.2.Function testing – check if all functions required by specification are present and if their results are correct (again, according to specification).

3.1.2.3.Boundaries and limits – consult development department to familiarise with hard-coded limits. Test the software in those conditions.

3.1.2.4.User interface testing – perform automatic batch of tests against UI (such as malicious input and button resolution).

3.1.2.5.Data and database integrity testing – check input and output to behave accordingly to specification. Check if the module does not corrupt the data.

3.1.2.6.Configuration – check if software performs correctly under different system configurations (with clean system, with system with many TSRs, with different video card, different drivers).

3.1.2.7.Installation – check if module installs or behaves correctly under normal and abnormal conditions (such as insuffcient disk space).

3.1.2.8.Recovery testing – check how system behaves after failure conditions such as brutal reset, hardware failures(sudden network disconneciton), killing cooperating modules. Check data integrity after event, report losses.

3.1.2.9.Low-resource testing – determine which type of resource (disk space, physical memory, CPU time, network bandwidth etc.) is most important for the module. Perform vulnerability analysis.

3.1.2.A.Performance testing – check if module satisfies throughput criteria taken from non-functional requirements when system load is low and high.

3.1.2.B.Stress testing – how system behaves when oveloaded. Estabilish the breakpoint level. Report user experience on breakdown.

3.1.2.C.Volume testing – report how many failures will be encountered during the testing with huge volumes of data put through the system in long period of time.  Durations, configurations and data sets should be as realistic as possible. Compute approx. software reliability (quantity of failures per time unit).

3.1.2.D.Scalability – discover and report for which amounts of data software fails to satisfy the non-functional requirements.

3.1.2.E.International issues – check software localization, if and how well it supports the polish language on screen, printer and keyboard input.

3.1.2.F.Security and access control testing – possibilities of gathering information and accessing other people accounts will be examined. Company testers will also check if unprivledged users have not got the access to vulnerable data.

3.1.2.10.Error testing – check if satisfying amount information is produced on error conditions. Tester should assess the ease of locating an error. If the error is a software bug, programmer is to fill the questionnaire asking how easy was it to track down the bug.

3.1.2.11.User scenarios – separate team in cooperation with client representatives will supply test scenarios that are likely to happen during normal execution. Also malicious varieties will be tested against the system.

3.1.2.12.Documentation testing – ensure that all features from functional requirements are included in manuals. Perform a short training and gather feedback from future users of the system through a questonnaire.

3.1.3.Beta – software is accepted into Beta Testing when all bugs marked as severe are resolved. All testing results to date will be gathered and report will be compiled.

Purpose of beta phase is to ensure that software is ready and acceptable to the customer. Beta phase includes usage tests performed by small group of customer employees. Fixes will concentrate on minor bugs. Regression testing will be performed upon each build to ensure stability.

3.1.4.User acceptance – Software is stable, beta testing is finished. IT specialists and client representatives will have final look at product and will issue a certificate of ready-for-delivery. Check 3.3 for list of acceptance criteria.

3.1.5.Post release – all testing-related documents, reports, notes, summaries, testing source code, e-mails etc. will be archived. Testing process will be analysed so future development, implementation and testing activities could be enhanced (e.g.discovering most failure-prone modules, programming methods, most effective testing tools etc.).

3.2.Omitted:

3.2.1.Design validation – responsibility of design team.

3.2.2.Unit testing – made automatically by programmers (code coverage, data coverage etc).

3.2.3.Client-server compatibility – dedicated servers written for clients.

3.2.4.Portability – no portability requested in design spec.

3.2.5.Interoperability – no interoperability requested in design spec.

3.3.Acceptance criteria:

3.3.1.No critical failures in Beta Testing such as: crash, incorrect results, unsafe behaviour.

3.3.2.All tests cases prepared by test team has been executed, reported and resolved (all functional requirements met – RTM document signed by Quality Assuarence Officer).

3.3.3.No typing errors. Software meets all non-essential requirements.

3.3.4.Testing docs gathered and reviewed on final test team meeting.

3.3.5.Acceptance Test Report signed by client.

4.Test Environment

4.1.Hardware

4.1.1.One multiprocessor database server with at least 2 CPUs capable of running Postgres, MySQL, mSQL, Oracle DBMS.

4.1.2.One high-end network server.

4.1.3.One high-end switching hub.

4.1.4.One GPS communication module connected to switch.

4.1.5.At leas four high-end and two low-end workstations connected to switch.

4.1.6.One system with interchangeable hardware components (graphics adapters, network adapters, motherboards etc.

4.1.7.Two printers.

4.2.Software minimum:

4.2.1.Windows XP and Windows 2000

4.2.2.Microsoft Office 2000

4.2.3.Outlook Express

4.2.4.WinZip

4.2.5.Noton Ghost

4.2.6.CuteFTP

5.Test schedule

Testing will commence when first group of modules will be completed and software enters the Internal Release testing stage. Testing will finish upon delivering finished product to the client.

Consult the Development Schedule for details.

6.Control procedures

6.1.Regular test team meetings (consult the Development Schedule for details.

6.2.Reporting procedures.

6.2.Test case database: Test Case Manager.

7.Functions NOT to be tested

7.1.GPS hardware component is considered to work properly e.g. stays on-power 1-2 weeks, doesn’t hang, can communicate with different mobile networks. (appropriate testing will be performed separately by sub-contractor).

7.2.Only single piece of GPS hardware will be tested for compatibility with the system (protocol and data integrity issues).

7.3.Current activities module (mapping, accident reporting, reports etc.) will be tested in simulated environment. Acquiring enough vehicles for proper testing is impossible.

7.4.Check point 3.2 for information on which alpha tests will not be performed.

8.Resources and responsibilities

8.1.Quality Assurance Officer: assuring functional coverage of test cases.

8.2.Test Lead: preparing test plan, scheduling, participating in case creation, managing test team, summarising, assessing testers’ work.

8.3.Testers: test case creation, actual testing, reporting bugs, documenting. Team of minimum 8 testers, one for each part of scope (consult para 2). More testers will be preffered, maybe some of the programmers could be redirected to testing.

8.4.Users (beta-testers): usage tests. Team of minimum 4 future users.

9.Tools

9.1.Test Case Manager (TCM).

9.2.Virus Scanner.

9.3.WinDiff (file differencies).

9.4.Dialog Check (automation).

9.5.Smart Monkey (automation).

9… (and so on and so forth, listing preferred tools.)

A.Deliverables

A.1.Test plan (this document).

A.2.Test cases document (collection of test cases that cover the scope).

A.3.Requirements Traceability Matrix (requirement->feature mapping).

A.4.Test reports (test case execution), bug reports (test scripts etc.), fix reports (from programmers).

A.5.Acceptance Test Report (client acceptance, system ready).

B.Bugtracking procedure

Bug tracking procedure defines how bugs will be coped with – from bug report to re-testing. Details will be estabilished during first test-team meeting.